DSL for stock market
Filip Plata

---
Deliverables of the project
- DSL exposed via web service
- Desktop client
- Mobile application for ios and Android
- Space for sharing ideas

---
Who is needed?
- Key user/marketing guy – getting in touch with potential users at various meetings, shaping the requirements with parent broker
- Windows desktop developer
- Highly skilled programmer for DSL
- One programmer – past stock data, simple web service
- Project director – from parent broker
- Project manager also as a team leader
- Auditor at the very end for core DSL

---
Organizing it

---
Assigning responsibilities
1. Project manager responsible for mobile app contract, specs for ideas forum
2. Both core developer and manager responsible for DSL specificiation
3. Windows GUI developer for GUI
4. Core dev for DSL server
5. Programmer for loading past stock data and helping with DSL also responsible for creation of ideas forum after being provided specs