DSL for stock market
Filip Plata

---
Plan of a second stage
- High level reminder
- Description

---
Second stage plan - reminder
- DSL corectness checker returning info about error location
- Contract with mobile app company – and they start working on it
- Web service allowing DSL execution and returning resulting streams of stock data from database
- Integration tests plan
- GUI – advanced graph transformations and types of charts

---
Plan stage overwiev
Each high level product – eg. One bullet – will have its separate page with in depth execution plan

---
DSL corectness checker
- Having a parser which embeds info about in-source-location of AST nodes
- Specifying a list of errors that can occur when checking corectness of a program
- Creating descriptive messages for such errors
- Checker of DSL corectness with embedded returning or errors from the list above
- Making checker recoverable – so it could return more then one error

---
Mobile app contract
- Creating application design – notifications from DSL as its only feature
- Finding appropirate company – most likely via web, that will agree to work on such application
- Creating agreement draft
- Validating agreement draft with a lawyer
- Then if the company agrees, signing it
- Controlling every two weeks progress of work – this requires having a hidden list of expectations

---
Web service for DSL
- Creating a list of common event types that people could want to react to on stock market
- Module for execution of DSL when an event happens
- Extending DSL with event specification statements – so user could define new events – based on list of common events
- Periodic checking if a event trigger conditions are met – for all user defined events
- Implementing returning of DSL results via web

---
Integration tests plan
- Integration tests plan for execution of DSL on events – this means integration of web service and mobile
- Integration tests plan for web service and GUI application pair

---
GUI
- Creating a comprehensive list of charts and operations that TA analysis people perform on them
- Extending user facing graph specification – a Visual Basic library with execution environment embedded in GUI – with operations from the list.
- Effectively, there will be two interfaces – one low level, used to implement high level common operations used by TA. Both will be exposed to people