DSL for stock market
Filip Plata

---
Post-project plan
List of products and actions to take after finalizing DSL project

---
Aim metrics
Validating number of monthly active users every three months after launch – we aim for at least 5000 after one year
For every user we know whether threy caused execution of some DSL in previous month

---
Fixing pricing mechanism
- Estimating initial price for execution-time of DSL – aiming at overshooting, so then we could make a discount rather than increase
- Measuring average execution time of DSL on the cloud – so after three months we would know how to price execution to reach ~5PLN per user per month

---
Distribution
Creating a distribution plan (eg. a document) with our partner broker
This cannot be specified further without initial discussion with partner, has to be after development and executing it will be an official launch

---
Gathering feedback from end users
- Identify specific ways for gathering feedback from users, e.g. direct (face-to-face) from internal release, or via questionnaires sent out to customers that have registered (email)
- After a month of gathering feedback, a meeting with partner representative to decide what to do with gathered opinions

---
Adding telemetry to GUI
1. Should the product be taking off – adding telemetry via one developer we want to keep on payroll to GUI
3. Then we would know which graph operations are actually used, so we would know in which direction go with possible adding of new operations to open source graph library

---
New features?
At the moment we do not plan for such thing. One person we intent to employ for the first few months should work only with bugs and telemetry – then we will know if any new functionaliy is needed

---
Evaluating project estimations
- How far we will be off and why with money?
- Were risks correctly assesed?
- Was time for development correctly estimated?
- After a few months of ending development – is one person employed on it enough?
  We will make an analyzis of project execution, answering such questions as the above